# 1. Current State of pharamus.app

A full analysis of the live PWA was conducted. The following table summarises what exists, what works, and what is broken or missing.

| Feature / Component | Status | Notes |
| --- | --- | --- |
| Home page — search entry + photo upload | ✅ Live | Functional but location ask needs removal |
| 10 Indian language switcher | ✅ Live | UI present; depth of translation needs audit |
| Language toggle in footer + settings | ✅ Live | Real-time switch works |
| /search — Search by medicine name | ✅ Live | Core flow operational |
| /scan — Camera / upload flow | ⚠️ Partial | Auto-opens camera without user tap — fix required |
| /faq — FAQ page | ✅ Live | Clean and complete |
| /about — About page | ✅ Live | Clean and complete |
| /settings — Language + location settings | ✅ Live | Location option to be removed |
| /reviews — Community reviews | ❌ Broken | Shows perpetual 'Loading…' |
| /report — Report counterfeit | ❌ Broken | Shows perpetual 'Loading…' |
| /check — Firestore connection check | ❌ Remove | Dev debug page exposed in production — security risk |
| Pharmacy source capture (State/District/City/Pharmacy) | ❌ Missing | Not built — core requirement |
| Scan analytics backend / pattern engine | ❌ Missing | No backend event collection yet |
| Android native app | ❌ Missing | PWA only currently |
| Offline mode / cached drug database | ⚠️ Partial | PWA has limited offline; no drug DB cache |
| Enterprise-grade security headers | ⚠️ Partial | Claimed in /about; needs audit |
| DPDP Act compliance posture | ⚠️ Review | Camera/storage permissions need proper disclosure |

# 2. What We Are Removing / Changing

The following elements must be removed or redesigned before launch:

| Remove / Change | Reason |
| --- | --- |
| Location access (GPS/coarse) | Removing this keeps us out of DPDP 'personal data' category. Location will be inferred from user's pharmacy selection instead. |
| User sign-up / login / accounts | No accounts. Zero identity collection. Removes DPDP obligations for account data. |
| /check page (Firestore debug) | This is a dev page exposed publicly. Represents a security and credibility risk. |
| Auto-open camera on /scan | Camera must activate only on explicit user tap. Required for browser permission UX and DPDP best practice. |
| 'Why location?' justification text | Entire location feature is being removed, so this text is redundant. |

# 3. Full Product Requirements — Layer 1

## 3.1  Android App

We want to be present on Google Play. iOS users will continue using the PWA (add to home screen). This is a non-negotiable requirement.

| # | Requirement | Detail / Constraint | Priority |
| --- | --- | --- | --- |
| 1 | Native Android App | Must be available on Google Play Store. Enterprise-grade security. | P0 — Must Have |
| 2 | iOS / iPhone delivery | PWA only — 'Add to Home Screen' flow. No separate iOS app build. | P0 — Must Have |
| 3 | Play Store listing | Icon, screenshots, description, privacy policy URL all ready for submission. | P0 — Must Have |
| 4 | App signing & release | Signed APK / AAB. Proper keystore management. Team to decide on build pipeline. | P0 — Must Have |
| 5 | Parity with PWA | Android app must have full feature parity with the web PWA. | P0 — Must Have |

DECISION REQUIRED FROM TEAM: Native wrapper (Capacitor / React Native WebView) vs full rebuild? Wrapper is faster (2–4 weeks). Full rebuild is more performant but 2–4 months. Team must justify their choice with timeline.

Q1.  What is the recommended approach — native wrapper or full rebuild? Justify with timeline, pros/cons, and your bandwidth estimate.

Answer / Decision: _______________________________________________

Q2.  Do we need a separate Google Play developer account setup, or does the team handle this? What is the estimated Play Store review + approval timeline?

Answer / Decision: _______________________________________________

Q3.  What is the build and CI/CD pipeline you recommend for the Android app? How will updates be pushed post-launch?

Answer / Decision: _______________________________________________

## 3.2  Pharmacy Source Capture (New Feature)

This is the single most important new feature in Layer 1. Instead of collecting location via GPS, we collect context through a user-initiated pharmacy selection. This data becomes our counterfeit pattern engine input.

The flow is: State → District → City → Pharmacy Name

| # | Requirement | Detail / Constraint | Priority |
| --- | --- | --- | --- |
| 1 | State dropdown | All 28 states + 8 UTs. Pre-seeded. Single select. | P0 — Must Have |
| 2 | District dropdown | Filtered based on selected state. Pre-seeded. | P0 — Must Have |
| 3 | City dropdown | Filtered by district. Pre-seeded with major cities. | P0 — Must Have |
| 4 | Pharmacy name — dropdown + free type | User selects from existing list OR types a new one. New entries are stored and start appearing for others in that area. | P0 — Must Have |
| 5 | Pharmacy seed list | Founder will provide initial pharmacy seed data. Team to define format needed for import. | P0 — Must Have |
| 6 | New pharmacy submission | If typed pharmacy doesn't exist, it gets saved and becomes selectable for future users in same city. | P1 — Should Have |
| 7 | Validation of new entries | To be decided — options: immediate live, moderated, or auto-live after 3+ submissions. Team to recommend. | P2 — Decide Later |
| 8 | Pharmacy context optional | User can skip pharmacy selection. Not mandatory to use the app. | P0 — Must Have |
| 9 | Data linked to scan events | Every scan/search event should optionally carry the selected State + District + City + Pharmacy (if provided by user). | P0 — Must Have |

Q4.  How will the State/District/City data be structured in the backend? What is your recommended database schema for the pharmacy location hierarchy?

Answer / Decision: _______________________________________________

Q5.  For new pharmacy submissions — what is your recommended validation approach: auto-live, moderation queue, or threshold-based (e.g. 3 submissions = live)?

Answer / Decision: _______________________________________________

Q6.  What format do you need the pharmacy seed data in from the founder? (CSV columns, encoding, etc.)

Answer / Decision: _______________________________________________

## 3.3  Scan Data Backend & Analytics Algorithm

Every interaction in the app — search, scan, result viewed, counterfeit reported — must generate a backend event. These events, combined with pharmacy location data, form the counterfeit pattern detection engine.

This is what we want to capture per event (no personal data):

| # | Requirement | Detail / Constraint | Priority |
| --- | --- | --- | --- |
| 1 | Drug name searched / scanned | Exact string entered or OCR-extracted name. | P0 — Must Have |
| 2 | Result type | Approved / NSQ / Banned / Not Found. | P0 — Must Have |
| 3 | Scan method | Text search / Camera scan / Gallery upload. | P0 — Must Have |
| 4 | Timestamp | UTC timestamp of the event. | P0 — Must Have |
| 5 | State + District + City | From pharmacy selector — if provided by user. | P0 — Must Have |
| 6 | Pharmacy name | From pharmacy selector — if provided by user. | P1 — Should Have |
| 7 | Language used | Which language was active at time of scan. | P1 — Should Have |
| 8 | Platform | Android app / PWA / Browser. | P1 — Should Have |
| 9 | Session ID (anonymous) | Non-identifying session hash. Not linked to any person. Resets each session. | P1 — Should Have |
| 10 | NO photos, NO device fingerprint, NO IP stored | Camera processing stays local. No image data sent to backend. IP not logged. | P0 — Hard Constraint |

Pattern Detection — Minimum Rules Engine (Phase 1):

| # | Requirement | Detail / Constraint | Priority |
| --- | --- | --- | --- |
| 1 | Hotspot flag | If same drug is searched 20+ times in same city within 7 days with NSQ/Banned result → flag as hotspot. | P1 — Should Have |
| 2 | Surge detection | If search volume for a specific drug spikes 3x week-over-week in any district → alert. | P1 — Should Have |
| 3 | Pharmacy risk score | If multiple NSQ reports are linked to same pharmacy → flag pharmacy for review. | P2 — Later |
| 4 | Admin dashboard | Internal-only dashboard showing hotspot map, top searched drugs, NSQ trends. Not public-facing. | P1 — Should Have |
| 5 | Export capability | Ability to export aggregated data as CSV for regulatory reporting or future CDSCO submission. | P2 — Later |

Q7.  What backend architecture do you recommend for the event collection pipeline? (e.g. direct Firestore writes, a separate events API, message queue — justify based on scale expectations)

Answer / Decision: _______________________________________________

Q8.  How will you build the rules engine for hotspot/surge detection? Rule-based triggers or ML? What are the infrastructure requirements?

Answer / Decision: _______________________________________________

Q9.  What does the admin dashboard look like technically — is it a separate app, a protected route, or a third-party tool like Metabase/Grafana?

Answer / Decision: _______________________________________________

## 3.4  Offline Capability

Current FAQ says 'limited offline capabilities — medicine verification requires internet.' We need to define exactly what offline means for us and whether it is buildable.

| # | Requirement | Detail / Constraint | Priority |
| --- | --- | --- | --- |
| 1 | Core app UI loads offline | App shell, navigation, language strings — must load without internet. | P0 — Must Have |
| 2 | Drug database local cache | A curated subset of high-risk / frequently searched drugs stored locally on device. Searchable offline. | P1 — Decision Required |
| 3 | Full drug DB offline | Only feasible if DB is under ~50MB compressed. Team to assess. | P2 — Assess |
| 4 | Scan works offline (local only) | Image capture and OCR can run locally. Result says 'Offline — limited data'. | P2 — Assess |
| 5 | Event queue for offline submissions | If user submits a counterfeit report while offline, it queues and syncs when connection returns. | P1 — Should Have |
| 6 | Offline mode clear indicator | App clearly shows 'Offline Mode' banner — user knows results may be incomplete. | P0 — Must Have |

Q10.  What is the current size of our CDSCO drug database? Is local caching of the full or partial DB feasible on Android?

Answer / Decision: _______________________________________________

Q11.  What is your recommended offline strategy — Service Worker with cache-first, IndexedDB, SQLite on Android, or a combination? Justify with trade-offs.

Answer / Decision: _______________________________________________

## 3.5  Multilingual — 10+ Languages

The app already has 10 Indian languages in the UI. We need to ensure this is production-grade, not cosmetic.

| # | Requirement | Detail / Constraint | Priority |
| --- | --- | --- | --- |
| 1 | 10 languages minimum | English, Hindi, Punjabi, Tamil, Telugu, Marathi, Gujarati, Kannada, Bengali, Malayalam. | P0 — Must Have |
| 2 | Real-time language switch | Language changes instantly without page reload. All UI elements update immediately. | P0 — Must Have |
| 3 | Drug names in original + transliterated | Search results show drug name in original (usually English) plus regional transliteration where available. | P1 — Should Have |
| 4 | Error messages translated | Every error state, empty state, and alert must be in the active language — not just UI labels. | P0 — Must Have |
| 5 | Pharmacy dropdown in regional language | State, District, City names must render in the active language. | P1 — Should Have |
| 6 | RTL support | Not required for current 10 languages (all LTR). Flag if any addition changes this. | P3 — Future |
| 7 | Translation accuracy audit | All 10 language strings must be reviewed by a native speaker or verified translation source before launch. | P0 — Must Have |

Q12.  How are translations currently managed — hardcoded strings, i18n JSON files, or a CMS? What is the recommended approach for managing 10+ languages at scale?

Answer / Decision: _______________________________________________

Q13.  Who will validate translation accuracy for each language before launch? Do you need us to arrange native language reviewers, or can the team handle this?

Answer / Decision: _______________________________________________

## 3.6  Camera & Storage Access — DPDP Compliance

This is a critical legal question the founder has raised. Here is the definitive position, and the team must implement accordingly:

LEGAL POSITION: Camera access and storage/gallery access do NOT trigger DPDP Act obligations on their own — as long as no image data or derived personal data is transmitted off-device. Our current 'local processing only' approach is DPDP-safe. The pharmacy dropdown (non-personal, aggregated, user-selected) is completely safe and does not trigger any DPDP obligation.

What triggers DPDP obligations: Sending the image or any derived personal data (face, location, device ID) to our servers. This must never happen.

| # | Requirement | Detail / Constraint | Priority |
| --- | --- | --- | --- |
| 1 | Camera permission — explicit tap only | Camera must NOT auto-open on page load. User must tap a button to activate it. Required on Android and PWA. | P0 — Must Have |
| 2 | Camera — approve or deny respected | If user denies camera permission, app falls back gracefully to file upload option. No re-prompting. | P0 — Must Have |
| 3 | Gallery / storage access | User can upload a photo from device gallery. This is fine under DPDP as long as image stays local. | P0 — Must Have |
| 4 | NO image data sent to backend | Hard constraint. OCR/image processing must run on-device or in-browser only. Zero image data transmitted. | P0 — Hard Constraint |
| 5 | Privacy notice at camera trigger point | When user first taps the camera button, show a one-line disclosure: 'Photo is processed on your device. Nothing is uploaded.' | P0 — Must Have |
| 6 | DPDP privacy policy page | A proper privacy policy page must exist at a stable URL for Play Store submission and legal compliance. | P0 — Must Have |

Q14.  How will OCR / image processing for medicine names be done on-device? What library or approach — ML Kit on Android, Tesseract.js in browser, or another? What are the accuracy expectations?

Answer / Decision: _______________________________________________

Q15.  What does the complete permissions flow look like on Android — camera, storage, internet? Are there any Android API level restrictions we need to account for?

Answer / Decision: _______________________________________________

## 3.7  Security — Enterprise Grade

The app currently claims 'enterprise-grade security headers' in the /about page. This must be audited and properly implemented, especially for the Android app.

| # | Requirement | Detail / Constraint | Priority |
| --- | --- | --- | --- |
| 1 | HTTPS enforced everywhere | All API calls over TLS 1.2+. Certificate pinning on Android app. | P0 — Must Have |
| 2 | Security headers on web | CSP, X-Frame-Options, X-Content-Type, HSTS, Referrer-Policy properly configured. | P0 — Must Have |
| 3 | No debug pages in production | /check and any other dev endpoints must be removed or protected before launch. | P0 — Must Have |
| 4 | Firebase rules hardened | Firestore security rules must be reviewed. No open read/write access. | P0 — Must Have |
| 5 | Rate limiting on scan/search API | Prevent automated scraping of our drug database. Rate limit by session/IP. | P0 — Must Have |
| 6 | Anonymous usage analytics only | If using analytics (GA, Firebase Analytics, custom), must be anonymous. No user ID, no device fingerprint stored. | P0 — Must Have |
| 7 | Counterfeit report — hashed submission | Report submissions use hashed IP/user agent only. No raw PII stored. | P0 — Must Have |
| 8 | Dependency audit | All npm/gradle dependencies audited for known CVEs before Play Store submission. | P0 — Must Have |

Q16.  Please provide a security audit plan — what tools will you use (e.g. OWASP ZAP, MobSF for Android, manual Firestore rules review) and what is the timeline?

Answer / Decision: _______________________________________________

Q17.  What is your recommendation for certificate pinning on Android — OkHttp pinning, Android Network Security Config, or another approach?

Answer / Decision: _______________________________________________

## 3.8  Fixes to Existing Broken Features

The following must be fixed before any launch — these are not enhancements, they are broken production issues:

| # | Requirement | Detail / Constraint | Priority |
| --- | --- | --- | --- |
| 1 | Fix /reviews — Community Reviews | Currently shows 'Loading…' indefinitely. Must be functional. | P0 — Must Fix |
| 2 | Fix /report — Report Counterfeit | Currently shows 'Loading…' indefinitely. Must be functional. | P0 — Must Fix |
| 3 | Remove /check debug page | Remove from navigation and make route return 404. | P0 — Must Fix |
| 4 | Fix /scan camera auto-open | Must not auto-open on page load. Explicit user action required. | P0 — Must Fix |
| 5 | Empty/error states in all languages | When search returns no results or fails — show a proper message in the active language, not a blank screen. | P0 — Must Fix |
| 6 | Remove location prompt from homepage | Remove the 'Why location?' prompt entirely from homepage and settings. | P0 — Must Fix |

# 4. Master Questions List for Dev Team

All questions from Section 3 are consolidated here. The team must provide written answers to every question. These answers will form the basis of the final technical specification and project plan.

### Android App

Q1.  Native wrapper (Capacitor/React Native WebView) vs full rebuild? Justify with timeline, pros/cons, and bandwidth.

Q2.  Play Store account setup — team or founder? What is expected approval + review timeline?

Q3.  Build and CI/CD pipeline recommendation for Android? How will updates be pushed post-launch?

### Pharmacy Source Capture

Q4.  Backend schema for State/District/City/Pharmacy hierarchy — what does it look like?

Q5.  New pharmacy submissions — validation approach recommendation?

Q6.  What format is needed for pharmacy seed data from the founder?

### Scan Analytics Backend

Q7.  Backend architecture for event collection pipeline?

Q8.  Rules engine for hotspot/surge detection — rule-based or ML? Infrastructure needs?

Q9.  Admin dashboard — separate app, protected route, or third-party tool?

### Offline Capability

Q10.  Current CDSCO DB size — is local caching feasible? Full or partial?

Q11.  Recommended offline strategy — Service Worker, IndexedDB, SQLite on Android?

### Multilingual

Q12.  How are translations managed — strings, i18n JSON, CMS? Recommendation at scale?

Q13.  Who validates translation accuracy for each language before launch?

### Camera & DPDP Compliance

Q14.  OCR / image processing on-device — which library? Accuracy expectations?

Q15.  Full Android permissions flow — camera, storage, internet. API level restrictions?

### Security

Q16.  Security audit plan — tools, scope, timeline?

Q17.  Certificate pinning recommendation for Android?

# 5. Delivery Expectations

Below is what we expect from the dev team as output after reviewing this document:

| # | Deliverable | Format | By When |
| --- | --- | --- | --- |
| 1 | Written answers to all 17 questions in this document | Google Doc / Word / PDF | Within 5–7 days |
| 2 | Proposed tech architecture diagram for Android + backend | Diagram + written explanation | Within 5–7 days |
| 3 | Module-level timeline with milestones | Table: Module ¦ Start ¦ End ¦ Owner | Within 5–7 days |
| 4 | Risk log — what can go wrong and mitigation plan | Written list | Within 5–7 days |
| 5 | Team responsibility allocation — who owns what | Table: Task ¦ Owner ¦ Notes | Within 5–7 days |
| 6 | Codebase and Firebase access — confirm you have it | Confirmation | Immediately |

# 6. Non-Negotiable Constraints

These are hard boundaries. They cannot be compromised in the technical plan:

- No user accounts, no login, no sign-up — anywhere in Layer 1.

- No GPS or device location access — removed entirely.

- No image or photo data transmitted to backend — ever.

- No personal data collected or stored — zero DPDP-triggering data.

- Camera must not auto-open — user must explicitly tap to activate.

- The /check debug page must not exist in any production build.

- All 10 languages must be production-quality — not machine-translated placeholders.

- Android app must pass Play Store review — policies must be followed.

- All Firestore security rules must be reviewed and locked before launch.

- No third-party tracking SDKs that collect device fingerprints or PII.